Control System Design.
  3 weeks .................................................. $6000.00

Control System Prototype.
  3 weeks (2 boards) ....................................... $6000.00
  prototype components ..................................... $1000.00

Final Version Production Board planning.
  CAD board 2 weeks ........................................ $4000.00
  assemble first board, test, possible iteration 2 weeks ... $4000.00

Final Version Production.
  50 boards assemble and test 3 weeks ...................... $6000.00
  50 boards contracted out for basic manufacture ........... $2000.00
  50 boards @ $150 components/board ........................ $7500.00

Embedded software development (for control board).
  4 weeks .................................................. $8000.00

Software modifications and developments.
  Jon has pledged to do most of this, but 3 weeks .......... $6000.00

Travel
  5 visits to Hat Creek @ $400/visit ....................... $2000.00
        =========
        $52500.00

This estimate should be over, but not by much. Does not include
associated wiring harnesses and other similar production work you will be doing or contracting out.

Note: I have an arrangement with Gerry where I am working at a reduced $50/hour rate on this particular project.